## Slide 1
PRESENTATION TITLE
Presented by: Name Surname
Designation: Director
Directorate: Communication Services
Date: 15 April 2019
DWS CONTRIBUTION TO THE GARDEN ROUTE
Presented by: Sabelo Magaqana
Directorate: Water and Sanitation Services Support
Date: 23 November 2023
IDP/Budget/PMS Rep Forum
Department of Water and Sanitation

## Slide 2: DWS CONTRIBUTION TO THE GARDEN ROUTE
  The DWS is implementing several programmes and projects towards socioeconomic upliftment of communities within Garden Route District. These programmes & projects include the advocacy & awareness programmes, capacity building as well as infrastructure build programmes.
  Advocacy & awareness Programme
  Massive water conservation awareness programmes for schools within the Garden Route
  Partnership with media houses to spread to word of water conservation across the GR region, Eden FM & George Herald
  Conducted the Councillor Induction Training on Water and Sanitation in collaboration with SALGA
  Public consultation on National Sanitation Implementation Plan (NSIP)
  Public Consultation on the Policy on Water and Sanitation Services on Privately Owned Land

## Slide 3: Current Garden Route WSIG Project 2022/2023
Project name | WSA | 2022/23 Main Allocation R”000 | Expenditure | Progress | Socio economic impact
Upgrading of Kurland water sources, water treatment works and bulk supply pipeline | Bitou LM | 9 079 250 | 6 579 000 | Under construction | Water security for the town
Notes: Still under construction using co- funds, DWS grant fully spent, completion certificate to be handed in December 2023

## Slide 4: Current Garden Route WSIG Project 2023/2024
Project name | WSA | 2023/24 Main Allocation R”000 | Expenditure R”000 | Progress | Socio economic impact
Refurbishment and upgrading of Ladismith wastewater treatment works | Kannaland | 5 000 | 500 | Planning | Improve the quality of the effluent and Green Drop Status Improvement.
Klein Karoo Rural Water Supply Scheme | Oudtshoorn | 10 000 | 10 000 | Construction | Water security for the town.
Refurbishment of Albertinia water treatment works | Hessequa | 8 300 | 800 | Construction | Water security for the town.
Upgrading of Thembalethu UISP bulk sewer mains: phase 4 (old all brick area) | George | 3 820 | 200 | Planning | Improve the quality of the effluent and Green Drop Status Improvement
Knysna: Hornley Township- Replacement and rehabilitation of existing water network , phase 2 | Knysna | 3 400 | 2 500 | Construction | Water security for the town.

## Slide 5: BFI 5B PROJECTS PROGRESS IN 2023/24
Project name | Benefiting Municipality | 2023/24 Main Allocation R”000 | Socio economic impact
George Portable Water Security and Remedial works. | George LM | 494 138 | Water security for the town and unlocking Economical development.
The George BFI started in June 2022
The project consist of 12 Components/Phases
Currently the project is at 45 % complete.
Phase 5 which was scheduled for the 2024/25 Financial year has been completed in the 2023/24 Financial year due to the impact of loadshedding.
The project will be completed in the 2024/25 Financial Year
Notes: Total allocation of R1.2 Billion rands with R350 million spent to date

## Slide 6: Contacts
Ms Ntombizanele Bila-Mupariwa: Provincial Head- Western Cape
mupariwan@dws.gov.za; 021 941 6004/ 082 851 1671
Ms Boniswa Hene- Director: Water Services Regulation
HeneB@dws.gov.za, 021 941 6266/ 082 874 9381
Mr Simphiwe Mashicila- Director: Water Services Infrastructure Development
MashicilaS@dws.gov.za, 021 941 6223/ 082 805 6039
Mr Jacob Ngo: Acting Director: Water and Sanitation Services Support
NgoJ@dws.gov.za, 021 941 6119
Mr Mkhevu Mnisi – Director: Water Resources Support
MnisiM2@dws.gov.za; 021 941 6120

## Slide 7: Thank you